|  |  |  |
| --- | --- | --- |
| **8.31.1 Schedule of Recommendations.** | |  |
|  |  |  |
|  | **First Priority Works** |  |
|  |  |  |
| **Priority Number** | **Recommendation** | **Reference Clause** |
| 1.1 | Watering System - Investigate, Report and Repair. | 8.29 |
| 1.2 | Urns and Steps - Remove from Stone Rubble Wall.. | 8.5 |
| 1.3 | Reinstate Alignment of Old Boundary Wall after Removal of Steps. | 8.5 |
| 1.4 | Western Garden Retaining Wall - Repair. | 8.6.1 |
| 1.5 | Remove Ivy from Carpark Fence. | 8.70 |
| 1.6 | Rose Garden - Remove | 8.14.4 |
| 1.7 | Tree Paeony - Relocate | 8.14.4 |
| 1.8 | Carpark - New Fencing alignment. | 8.70 |
| 1.9 | Carpark - Enlarge. | 8.70 |
| 1.10 | Front Gate Entry - Eliminate Step. | 8.80 |
| 1.11 | Front Door - Remove Terra Cotta Pots | 8.9.1 |
| 1.12 | Garden Seats - Relocate | 8.20 |
| 1.13 | Fountain - Report on and Repair Stonework. | 8.10 |
| 1.14 | Fountain - Remove Planting around Fountain. | 8.10 |
| 1.15 | Floodlighting - Relocate. | 8.12 |
| 1.16 | Trees - Surgery to English Ash. | 8.13.1 |
| 1.17 | Trees - Replant Small Tree to East Boundary | 8.13.1 |
| 1.18 | Establish a Friends of Narryna Garden Group | 8.14 |
| 1.19 | Front Garden - Commence Work on Restoring Borders. | 8.14.1 |
| 1.20 | Front Garden - Plant Box Border. | 8.18 |
| 1.21 | Replace Gate on Drive Retaining Wall with Picket Fence. | 8.6.1 |
| 1.22 | East Side Dividing Fence - Replace with Lattice Fence | 8.6.2 |
| 1.23 | Camellia Garden - Various Works. | 8.14.2 |
| 1.24 | Garden adjacent Kitchen Wing - Remove | 8.14.3 |
| 1.25 | Watering System - Extend Installation. | 8.29 |
| 1.26 | New Kitchen Garden - Stage 1 Works Including Site Cleanup & soil testing | 8.15 & 8.13.2 |
| 1.27 | Construct Compost Bins and Gardner's Store. | 8.15 |
| 1.28 | Courtyard - Replace Pots, Garden Furniture and Associated Works. | 8.21 |
| 1.29 | Ephemera - Remove | 8.22 |
| 1.30 | Paths against House - Remove Flags and Replace with Gravel. | 8.25.1 |
| 1.31 | Smithy - Repair and Adapt for Reuse including Service Kitchen in Store | 8.26 & 8.25.4 |
| 1.32 | Carriage Display Area - Remove | 8.27 |
| 1.33 | Investigate Procuring 2 Garden Seats as Shown in Peate Photos | 8.20 |
| 1.34 | External Lighting - Report | 8.28 |
| 1.35 | Hamden Road - Repair Stone Fence. | 8.4.1 |
| 1.36 | Signage and Interpretation - Prepare Policy and Plan. | 8.30 |
|  |  |  |
|  |  |  |
|  | **Second Priority Works** |  |
|  |  |  |
| **Priority Number** | **Recommendation** | **Reference Clause** |
| 2.1 | Tree - Arboriculturalist Report on Silver Birch. | 8.13.1 |
| 2.2 | Back Garden - Removal of Remaining Trees and Shrubs. | 8.13.2 |
| 2.3 | New Eastern Boundary Fences | 8.4.4 |
| 2.4 | New Kitchen Garden - Stage 2. | 8.1.5 |
| 2.5 | Garden Seats - Repaint. | 8.20 |
| 2.6 | Public Toilets - Upgrade | 8.23 |
| 2.7 | Public Toilets -New Screen and Planting. | 8.23 |
| 2.8 | External Garden Lighting - Install. | 8.28 |
| 2.9 | Stable Yard - Investigate Bitumen / Cobblestones. | 8.24 |
| 2.10 | Stable Yard - Construct Curved Fence Between Yard and Garden | 8.70 |
| 2.11 | Path to Public Toilet - Replace with Gravel. | 8.25.3 |
| 2,12 | Signage and Interpretation - Implement Plan. | 8.30 |
|  |  |  |
|  |  |  |
|  | **Third Priority Works** |  |
|  |  |  |
| **Priority Number** | **Recommendation** | **Reference Clause** |
| 3.1 | Kitchen Wing and Stable - Replace gates. | 8.6.3 |
| 3.2 | New Kitchen Garden - Stage 3. | 8.1.5 |
| 3.3 | Staff Carpark - Re-establish Planting of Tree Ferns. | 8.16 |
| 3.4 | East Side Garden - Re-establish Planting of Tree Ferns | 8.00 |
| 3.5 | Courtyard - Replace Broken Flags. | 8.21 |
| 3.6 | Hamden Road - Replace Timber Fence with Gates | 8.4.1 |
| 3.7 | Rear Boundary - Remove Gate. | 8.4.3 |
| 3.8 | Stone Retaining Wall - Replace Picket Fence. | 8.6.1 |